# High-Level Design

VCCI–Cohere AI Integration

Architecture and Integration Design  |  Version 1.0  |  14 October 2026

Status: Draft for technical review. Based on the 25-ticket implementation backlog and previously demonstrated VCCI / AI Core / Python integration behavior.

# 1. Executive Summary

The solution enables users of the VCCI Java Swing desktop application to discover and interact with AI agents managed through Calian AI Core and a Python-based AI service. It supports both manual selection of a discovered agent and prompt-based automatic selection, with optional Cohere North language-model capabilities. The design preserves internal agent identifiers and endpoint mappings while displaying friendly agent names to users.

# 2. Goals and Scope

Discover registered agents and display human-readable names without hardcoded mappings.

Route manual requests to each agent's discovered endpoint.

Select an agent automatically from prompt intent via the Python routing service.

Maintain conversation context, surface responses and actionable errors.

Use external configuration and retain traceability across VCCI, AI Core and Python repositories.

Out of scope for this design baseline: production identity architecture, finalized LLM routing thresholds, high availability, and enterprise deployment topology. These require confirmation.

# 3. Logical Architecture

┌──────────────────────────────────────────────────────────────┐
│ VCCI DESKTOP — Java Swing (AIChatbotClient)                   │
│ Agent dropdown | Auto Select | Prompt | Response | Session   │
└──────────────────────────┬───────────────────────────────────┘
                           │ AI Core command/discovery interface
                           ▼
┌──────────────────────────────────────────────────────────────┐
│ CALIAN AI CORE — Micronaut (observed local port 9801)        │
│ AIService | GetCommandsRequest | Agent URLs | Agent metadata │
└──────────────────────────┬───────────────────────────────────┘
                           │ agent list + endpoint mapping
             ┌─────────────┴──────────────────────┐
             ▼                                    ▼
  MANUAL ROUTING                         AUTO ROUTING
  Selected AgentInfo                     /router/select
  → discovered agent URL                 Python FastAPI :9999
             │                                    │
             │                          Router / Orchestrator
             │                          (Cohere North optional)
             │                                    │
             └────────────────┬───────────────────┘
                              ▼
                AI AGENT ENDPOINT / EXECUTOR
       Translation | Dice | Speech | Social | Structured | DB
                              │
                              ▼
                  Response → VCCI chatbot

# 4. Major Components

| Component | Responsibility | Technology / known classes |
| --- | --- | --- |
| VCCI chatbot | Desktop interaction, manual/auto selection, chat context and status | Java Swing; AIChatbotClient |
| VCCI control layer | Discovery cache and endpoint lookup | VCCIControlPanel; jAIServiceAgents / jAIServiceAgentURLs |
| AI Core | Agent discovery, command metadata, URL distribution | Micronaut; AIService; GetCommandsRequest |
| Python AI service | Discovery, routing API and A2A-compatible message handling | FastAPI; /agents; /router/select; JSON-RPC |
| Routing engine | Prompt-to-agent decision and optional orchestration | AgentRouterClient; agent_router.py; agent_orchestrator.py |
| Agent execution | Invoke agent-specific operations and return results | agent_executor.py; per-agent HTTP endpoints |
| Cohere North | Optional LLM-based interpretation and orchestration assistance | NorthClient / AsyncNorthClient; configured API |

# 5. Key Data Contracts

| Contract | Principal fields / behavior | Design consideration |
| --- | --- | --- |
| Agent discovery | Internal ID, friendly name, description, skill data, endpoint URL | Never use friendly name as routing key |
| GetCommandsRequest | jCommandData; jAgentURLs; get/setAgentURLs | Maintain backward compatibility |
| Automatic routing request | prompt and agents collection | Use 'agents' (not 'availableAgents') |
| Routing result | selected agent, confidence, reason | Validate selected ID and endpoint before invocation |
| Chat context | contextId, previousAgentId, lastAutoSelectedAgent | Reset context on New Chat |
| A2A message | JSON-RPC request / SendStreamingMessage | Validate schema and response correlation |

# 6. Primary Interaction Flows

# 6.1 Agent discovery

VCCI requests available commands/agents through AI Core.

AI Core gathers agent identities, friendly descriptions and endpoint mappings.

VCCIControlPanel caches discovered agents and URLs.

AIChatbotClient populates the dropdown with friendly names while retaining stable IDs.

# 6.2 Manual routing

User selects an agent and submits a prompt.

Client resolves the internal agent ID and its discovered URL.

Request is sent to the selected agent endpoint using the appropriate protocol.

Agent response or error is displayed in the Swing client.

# 6.3 Automatic routing

User selects Auto and submits a prompt.

Client submits the prompt and available agents to /router/select.

Router returns a selected agent, confidence and reason.

Client validates the selection against discovery data and resolves the endpoint.

Execution proceeds to the selected agent; response is shown to the user.

# 7. Deployment and Configuration

| Runtime | Known development configuration | Production design requirement |
| --- | --- | --- |
| VCCI desktop | Java Swing; Maven/JDK 21 used in development | Package supported runtime and configuration |
| AI Core | Micronaut service observed on localhost:9801 | Configure host, TLS, service credentials and health checks |
| Python AI service | Uvicorn on 127.0.0.1:9999 | Externalize host/port and secure API exposure |
| AI agents | Dynamic URLs, e.g. translation-agent at localhost:15048/translate | Service discovery, health checks and access control |
| Cohere North | north.canadacentral.cloudapp.azure.com/api | Store secrets securely; confirm network and retention controls |

The listed addresses reflect development observations, not an approved production topology.

# 8. Security, Reliability and Observability

Authentication and authorization: define trust boundaries between desktop, AI Core, Python router, agent endpoints and North API; do not assume local development security is sufficient.

Transport and secrets: use TLS where services cross trust boundaries, externalized secrets, and least-privilege service credentials.

Input and output validation: validate agent metadata, routing decisions, endpoint allowlists and JSON-RPC payloads.

Failure behavior: use bounded timeouts, distinguish no-match from transport failure, and avoid executing an arbitrary fallback agent.

Logging: record correlation/context ID, selected agent ID, endpoint category, duration, status and sanitized error; avoid sensitive prompt leakage.

Resilience: handle unavailable agents, stale discovery caches, refresh failures and upstream API outages.

# 9. Verification Strategy

| Test area | Required evidence |
| --- | --- |
| Discovery | Zero/one/many agents; friendly-name mapping; refresh after restart |
| Manual routing | Correct agent URL, no default-endpoint misrouting |
| Auto routing | Translation and dice positive cases; no-suitable-agent negative cases |
| Context | Follow-up turns, switching agents, New Chat reset |
| Protocol | A2A JSON-RPC request/response and error behavior |
| Build and delivery | VCCI / AI Core builds, Python tests, GitLab pipeline and branch verification |
| Security | Credential handling, input validation, endpoint restrictions and log redaction |

# 10. Traceability and Estimated Effort

| Epic | Tickets | Estimated hours | Developer-days |
| --- | --- | --- | --- |
| VCCI Desktop | 5 | 64 | 8.0 |
| AI Core Discovery | 5 | 52 | 6.5 |
| Intelligent Routing | 5 | 76 | 9.5 |
| Python A2A / Cohere | 5 | 88 | 11.0 |
| Build / Runtime | 3 | 28 | 3.5 |
| Delivery / Testing | 2 | 28 | 3.5 |

Backlog total: 25 tickets, 336 estimated hours (42 developer-days). These are planning estimates, not time recorded.

# 11. Open Design Decisions and Risks

Confirm whether Cohere North is used for routing, agent execution, or both, and define an explicit fallback policy.

Confirm final schemas and HTTP methods for agent-specific endpoints and A2A message flows.

Resolve observed no-suitable-agent cases and establish routing confidence policy.

Review recovery branch differences before asserting all AI Core changes are on plan/ai#50.

Resolve the failed AI Core CI pipeline and establish release acceptance criteria.

Define production network, identity, retention, audit, and operational ownership.

# 12. Appendix — GitLab Ticket Mapping

## VCCI Desktop

VCCI-AI-01 — Develop Java Swing AI Chatbot client  |  24 h  |  Implemented / verify acceptance

VCCI-AI-02 — Implement agent selection and chat controls  |  12 h  |  Implemented / verify acceptance

VCCI-AI-03 — Display dynamic friendly agent names  |  8 h  |  Implemented / verify acceptance

VCCI-AI-04 — Implement conversation context and session tracking  |  12 h  |  Implemented / verify acceptance

VCCI-AI-05 — Implement response and status handling  |  8 h  |  Implemented / verify acceptance

## AI Core Discovery

VCCI-AI-06 — Integrate VCCI with AI Core agent discovery  |  16 h  |  Implemented / verify acceptance

VCCI-AI-07 — Extend GetCommandsRequest with endpoint mappings  |  8 h  |  Implemented / verify acceptance

VCCI-AI-08 — Cache AI Service agents and endpoint URLs  |  8 h  |  Implemented / verify acceptance

VCCI-AI-09 — Implement agent metadata and skill models  |  8 h  |  Implemented / verify acceptance

VCCI-AI-10 — Validate discovery refresh and failure recovery  |  12 h  |  Validation required

## Intelligent Routing

VCCI-AI-11 — Implement manual routing to discovered endpoints  |  12 h  |  Implemented / verify acceptance

VCCI-AI-12 — Implement prompt-based automatic agent selection  |  24 h  |  Implemented / verify acceptance

VCCI-AI-13 — Develop AgentRouterClient and response models  |  12 h  |  Implemented / verify acceptance

VCCI-AI-14 — Implement routing confidence and fallback handling  |  12 h  |  Validation required

VCCI-AI-15 — Resolve automatic routing failures  |  16 h  |  Validation required

## Python A2A / Cohere

VCCI-AI-16 — Implement FastAPI discovery and routing endpoints  |  16 h  |  Implemented / verify acceptance

VCCI-AI-17 — Implement A2A JSON-RPC message handling  |  16 h  |  Implemented / verify acceptance

VCCI-AI-18 — Develop router, orchestrator, and executor  |  24 h  |  Validation required

VCCI-AI-19 — Integrate Cohere North LLM  |  16 h  |  Validation required

VCCI-AI-20 — Validate multi-agent interoperability  |  16 h  |  Validation required

## Build / Runtime

VCCI-AI-21 — Externalize AI routing configuration  |  4 h  |  Implemented / verify acceptance

VCCI-AI-22 — Resolve Micronaut bean discovery and startup  |  12 h  |  Implemented / verify acceptance

VCCI-AI-23 — Validate Maven builds and runtime dependencies  |  12 h  |  Validation required

## Delivery / Testing

VCCI-AI-24 — Recover and commit integration changes  |  12 h  |  Validation required

VCCI-AI-25 — Integration tests, documentation, and release evidence  |  16 h  |  Validation required

Source: VCCI_Cohere_AI_Integration_Detailed_Steps_Effort.xlsx. Architecture represents known development components and identified design requirements; unverified production assumptions are explicitly labeled.